TomCat Parts			Jed Margolin   12/17/85

Cost and Availability

From Information supplied by Mary Burnias and Jim Wallin on 12/13/85

Most ICs are available stock to 6 to 8 weeks.

The exceptions are:

=============================================================================================

Quantity  Atari PN	Generic PN	Cost (ea)   	       Availability

------------------------------------------------------------------------------

(1)	137433-001	74AS04	        0.31			TI   2 months

137437-001	74F04 (sub)	0.17			SIG  3 months

(3)	137435-001	74AS74		0.31			TI  3 months

137436-001	74F74 (sub)	0.195			SI  ?

(4)	37-347		TL084	 	0.28			MOT 12 weeks

(1)	137434-001	TMS-32010  	50.00	 		TI 3 months if not in stock

GI

(1)	137179-001	VG GATE ARRAY				AMI (scrapped the tooling)

VG Gate Array	Atari 137179-001, AMI #9430-004

Bob Rush (marketing)  738-4151

Frank Markaby (marketing)

Mike Mackaby (engineering) 554-2198, 246-0330

The Problem:

AMI has scrapped our part. Completely.

They threw out the masks,

They threw out the data base,

They no longer make the base Gate Array.

I suggested that I give them one to open up. They could regenerate the

routing list from which they could regenerate the logic diagram which

they could transfer to a new Gate Array.

Mike Mackaby (Engineer) said they couldn't do it. Even the data	sheet

specification that we have is not sufficient. He stated	that the only

thing to do is to start from scratch. (conversation 12/17/85)

His estimate, for a person already experienced in working with

Gate Arrays is:

5 weeks design

3-4 weeks prototype

4-6 weeks production quantities

That comes to 12 - 15 weeks for an experienced person.

I am not experienced in doing Gate Arrays and I don't know

anyone at Atari who is.

The Solution (Choose one):

A. In the event they are telling the truth, we are stuck. There

are 1000 Gate Arrays in inventory and even they will probably be

lost or scrapped before we could get to them. We could do an

Oops! Board if we can get the register file ICs (We had problems

getting them before).

B. If they are not telling the truth (because they consider 5K pieces

as not being worth their time) it is a matter for one of our VPs

to take up with one of their VPs.

C. Scrap TomCat and wait for Sherman's hardware.

p.s.	1. Dave Shepperd does not have any record of the VG Gate Array data base

in the Archives.

2. Components has the data sheet and a shmoo plot for the Sentry testers but no

data base (or logic diagram.

3. The part seems to have been used for the first time on Space Dual. The Tempest

manual shows the old MSI circuit. No one remembers if we did an Oops! board

for it. I could not find any reference to it in the book of drawing numbers.

TomCat Parts

Cost and Availability - From Information supplied by Mary Burnias and Jim Wallin on 12/13/85

=============================================================================================

ICs that are available Stock to 6 to 8 weeks  (Prices are said to be increasing):

=============================================================================================

Quantity  Atari PN	Generic PN	Cost (ea)   Inventory  Availability

------------------------------------------------------------------------------

(4)	37-74LS00	74LS00		0.095	      23,282

(1)	37-74S00	74S00		0.137	       1,411

(2)	37-74LS02	74LS02		0.095	      10,969

(1)	37-74S02	74S02		0.137	         898

(3)	37-74LS04	74LS04		0.095	       5,000

(1)	37-7406		7406		0.175	       7,966

(1)	37-7407		7407		0.175	         761

(2)	37-74LS08	74LS08		0.085	       1,184

(1)	137236-001	74S10		0.137	       6,276

(1)	137149-001	74LS11		0.09			   32K Stock

(2)	37-74LS14	74LS14		0.115	       5,508

(3)	37-74LS20	74LS20		0.095	       	 724

(2)	37-74LS27	74LS27		0.095		 360

(4)	37-74LS32	74LS32		0.095	       4,210

(1)	37-74LS42	74LS42		0.17		-0-

(6)	37-74LS74	74LS74		0.115		2,100

(1)	37-74LS86	74LS86		0.16		1,181

(1)	137002-001	74S86		0.16		1,064

(1)	37-74109	74109		0.16		-0-

(5)	137177-001	74LS138		0.16		39,134

(2)	37-74LS139	74LS139		0.16		-0-

(2)	37-74LS157	74LS157		0.15		26,622

(7)	37-74LS161	74LS161		0.175		9,754

(1)	37-74LS164	74LS164		0.29		-0-	     98K Stock

(1)	37-74LS174	74LS174		0.175		620

(6)	37-74LS175	74LS175		0.16

(6)	37-74LS191	74LS191		0.225

(6)	37-74LS194	74LS194		0.20

(25)	37-74LS244	74LS244		0.24

(11)	37-74LS245	74LS245		0.24

(1)	37-74LS259	74LS259		0.262

(1)	37-74S260	74S260		0.29			79K Stock

(2)	37-74LS273	74LS273		0.225

(3)	137180-002	74LS299		0.85			42K Stock

(5)	37-74LS374	74LS374		0.24

(2)	37-74LS393	74LS393		0.35			193K Stock

(1)	137243-001	ADC0809		1.48

(5)	37-TL082CP	TL082	 	0.33			6 weeks

(1)	137414-001	68010  		15.00

-------------------

(19)	137396-300	27256 (to be programmed) [512K program]    3.50

or

(11)	137396-300	27256 (to be programmed) [256K program]	   3.50

-------------------

(4)	137211-001	2K*8 RAM 	0.97

(3)	137441-001	HM6264-P15, 8K*8 Static RAM	3.50

-002	 (substitute)

-003	 (substitute)

(1)	137336-001	82HS137 (to be programmed)	1.19

(1)	136021-109	Programmed 37-82S129		0.65

(4)	137360-002	8168-70  4Kx4 RAM  		2.35

(1)	90-6013		6502A 		1.95

(1)	90-6018		6532A 	 	2.58

(2)	C012294-01	Pokey	 	2.00

(2)	137158-002	AM6012	 	8.95

(2)	137159-001	DAC-08	 	0.70

(2)	37-13201	LF13201	 	1.55			3 weeks

(1)	37-7815		7815	 	0.18

(1)	37-7915		7915 	 	0.18

(1)	137308-002	TMS-5220C 	7.00			54K Stock

(1)	137401-001	YM2151		15.00

(1)	137402-001	YM3012	 	5.00

TomCat Parts Count

Totals:	One Board = Main Processor + AVG + Math + Sound = 188

TomCat Packages

3 Terminal  =  2

8 pin Dip   =  5

14 pin Dip  = 48

16 pin Dip  = 44

18 pin Dip  =  1

20 pin Dip  = 52

24 pin Wide =  5

28 pin Wide = 24

40 pin Wide =  6

64 pin Humungous = 1

Total = 188

TomCat Parts Cost

68010				15

27256		$3.50 * 19 =	 66.50

2K*8 RAM	$0.97 *  4 =	 3.88

8K*8 RAM	$3.50 *  3 =	10.50

AM6012  	$8.95 *  2 =  	17.90

8168-55 	$2.35 *  4 =	9.40

Gate Array	         	10

6502A			  	1.95

6532A			  	2.58

TMS-5220C		  	7.00

POKEY		$2.   *  2 =   	4.00

YM2151				15

YM3012				5

TMS-320				50 (quan 1K)	45.00 (quan 5K)

------

218.71

$1. * 151  =	151

------

$369.71

TomCat (512K) = $369.71		Stuffed and Tested

TomCat (256K) = $341.71		Stuffed and Tested

================================================================================

================================================================================